# maintenance works

# bonbeach primary school

29 January 2018

| The Victorian School Building Authority is committed to working with Victorian government schools to ensure that school premises are safe, secure and well maintained. | The Victorian School Building Authority (VSBA) has been working closely with Bonbeach Primary School since mid-November 2017 to undertake repair and maintenance works. ### Scope Our first priority is ensuring Bonbeach Primary School is safe and operable. The immediate maintenance works will focus on repairing the western wall where termite damage has occurred, and some minor works in the toilets. The final scope includes: - stumping and underpinning; - minor façade works to windows, internal walls and ceilings; - replacing some cladding that is coming away from the wall; and - an extensive termite treatment program. The Principal and VSBA have agreed that there is sufficient space to accommodate staff and students in existing rooms while these works occur. ### Next steps We are conscious of having the repairs completed as quickly as possible, however, works are contingent on the effectiveness of the termite treatment program. The next termite treatment inspection is scheduled for 19 February 2018. We’ll put out another update after this. We will provide signage for Bonbeach Primary School, which will ensure parents and students are aware of the works. This is also a great opportunity for the school to come together and take pride and ownership of their school by decorating the temporary hoarding. ### contact If you have any questions about these works, you may contact the VSBA on 1800 896 950 or vsba@edumail.vic.gov.au. |
| --- | --- |